Demo Rail Corridor Sdn Bhd (Employer)

Kuala Lumpur, Malaysia

Ref: DRC/MYRA/CMP/2026/022

Date: 13 October 2026

To: The Project Director, Global Rail Contractor (Demo) Sdn Bhd

Project: MY-RAIL-A Kuala Lumpur Corridor Rail Project, Package 2, Malaysia

Subject: Method Statement and Personnel Registration before Heavy Lifting at Station S12

Dear Sir,

Before the heavy lifting of the roof trusses at Station S12, Kuala Lumpur, Malaysia, please submit the method statement for lifting works, the lifting permit, and evidence that the crane operators, riggers and signalmen are registered with CIDB Malaysia as required by local compliance.

Please provide the documents within 5 days. Lifting shall not start until the method statement and the permit are accepted.

Yours faithfully,

Ir. Aminah Rahman (fictional)

Employer's Representative, Demo Rail Corridor Sdn Bhd